AI Interview Coach

Implementation Blueprint — Days 2 to 10

Single Source of Truth for Building & Shipping v1.0

AB Talks 60-Day Claude AI Challenge — 10-Day Capstone

# How to Use This Blueprint

Each day below is self-contained: assume a fresh AI conversation begins each morning. Paste that day's section (or summarize it) to your AI assistant, along with your current codebase, and it should be able to continue building without re-planning or re-architecting anything. The tech stack and architecture are finalized on Day 2 and never change afterward unless a genuine blocker requires it.

Tech Stack (finalized Day 2): Python 3.11+, Streamlit, SQLite, Claude API (via a modular provider abstraction), pandas, pypdf. Deployment target: Streamlit Community Cloud.

DAY 2 Design & Tech Stack Finalization

🎯 Objective

Finalize the complete technical architecture, tech stack, data model, and AI prompt strategy for AI Interview Coach. By end of day, every subsequent day should require zero architectural decisions — only implementation.

📖 What I'll learn

- How to design a modular AI-provider abstraction layer

- How to design a relational schema for session-based AI applications

- How to structure a Streamlit multi-page app before writing features

- Prompt engineering fundamentals for structured JSON output from an LLM

🛠 Features to build

- No user-facing features yet — this is a design + setup day

- Deliverable: finalized architecture diagram (text-based), DB schema, folder structure, and the master AI evaluation prompt template

📝 Step-by-step implementation plan

- 1. Confirm final tech stack: Python 3.11+, Streamlit (UI), SQLite (local storage via `sqlite3`/SQLAlchemy), Anthropic Claude API (primary) via a provider-abstraction wrapper, `pandas` for analytics, `matplotlib`/`plotly` or Streamlit's native `st.line_chart` for charts, `pypdf` for resume PDF parsing.

- 2. Design the AI-provider abstraction: create an interface `AIProvider` with methods `generate_questions(role, jd_text, resume_text, num_questions)` and `evaluate_answer(question, answer, role, jd_text)`. Implement `ClaudeProvider` first; leave room for `OpenAIProvider` later without touching calling code.

- 3. Design the master prompts: (a) Question Generation Prompt — instructs the model to return a JSON array of questions mixing technical + behavioral, tailored to role/JD/resume if provided. (b) Answer Evaluation Prompt — instructs the model to return a strict JSON object with keys: score, strengths, weaknesses, improved_answer, structure_feedback, technical_depth_feedback, keywords_included, keywords_missing, confidence_rating.

- 4. Design the SQLite schema (see Files section below for exact DDL).

- 5. Sketch the Streamlit page structure: Home/New Session, Practice Session (question-by-question flow), Feedback View, History/Dashboard.

- 6. Write the folder structure (see below) as empty files/folders so Day 3 setup is just filling them in.

📂 Files and folders to create or modify

- ai_interview_coach/ (project root)

- ├── app.py  — Streamlit entry point / navigation

- ├── pages/ or a single-file multipage design using st.session_state for view routing (decide based on Streamlit version during setup)

- ├── core/ai_provider.py  — AIProvider interface + ClaudeProvider implementation

- ├── core/prompts.py  — master prompt templates (question generation + evaluation)

- ├── core/db.py  — SQLite connection + schema init + CRUD functions

- ├── core/models.py  — simple dataclasses: Session, Question, Answer, Feedback

- ├── ui/ — Streamlit component helper functions (question_card, feedback_card, dashboard_charts)

- ├── data/interview_coach.db  — SQLite database file (created on first run)

- ├── .env.example  — placeholder for ANTHROPIC_API_KEY

- ├── requirements.txt

- └── README.md

🔗 APIs, libraries, services, or tools to integrate

- Anthropic Claude API (to be connected Day 3 once API key is obtained)

- SQLite (built into Python, no install needed)

- Streamlit (`pip install streamlit`)

🧪 Testing tasks

- None yet — validate the schema design by manually tracing one full user flow on paper: select role → generate questions → answer → get feedback → save to DB → view in dashboard

🐞 Common issues and debugging tips

- Don't over-design the schema — 4 simple tables (sessions, questions, answers, feedback) or even one denormalized `sessions` table with JSON columns is enough for v1.0

- Resist the urge to pick your final AI prompt wording today — a first draft is fine, it will be iterated on Day 4

✅ End-of-day checklist

- Tech stack finalized and written down

- SQLite schema finalized (table names + columns)

- Folder structure finalized

- Draft v1 of both AI prompts (question generation + evaluation) written

📸 Expected project state and screenshots to capture

- No running app yet — capture a screenshot of your finalized folder structure and schema notes (can be a text file or notebook)

➡️ Handoff notes for Day 3

Day 3 begins with: tech stack = Python + Streamlit + SQLite + Claude API (via provider abstraction). Folder structure and DB schema are finalized (see above). Day 3's job is to physically set up the repo, install dependencies, get a Claude API key, and get a 'Hello World' Streamlit app running end-to-end (calls Claude, prints a response) before building real features.

## Reference: SQLite Schema (finalize on Day 2, implement on Day 3)

CREATE TABLE sessions (

id INTEGER PRIMARY KEY AUTOINCREMENT,

role TEXT NOT NULL,

jd_text TEXT,

resume_text TEXT,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

overall_score REAL

);

CREATE TABLE questions (

id INTEGER PRIMARY KEY AUTOINCREMENT,

session_id INTEGER REFERENCES sessions(id),

question_text TEXT NOT NULL,

question_type TEXT  -- 'technical' or 'behavioral'

);

CREATE TABLE answers (

id INTEGER PRIMARY KEY AUTOINCREMENT,

question_id INTEGER REFERENCES questions(id),

answer_text TEXT,

submitted_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

CREATE TABLE feedback (

id INTEGER PRIMARY KEY AUTOINCREMENT,

answer_id INTEGER REFERENCES answers(id),

score REAL,

strengths TEXT,

weaknesses TEXT,

improved_answer TEXT,

structure_feedback TEXT,

technical_depth_feedback TEXT,

keywords_included TEXT,

keywords_missing TEXT,

confidence_rating REAL

);

DAY 3 Project Setup & 'Hello Claude' Milestone

🎯 Objective

Set up the local development environment, initialize the GitHub repository, obtain a Claude API key, and get a minimal working Streamlit app that successfully calls the Claude API end-to-end.

📖 What I'll learn

- Setting up a Python virtual environment and dependency management

- Managing API keys securely with environment variables

- Initializing a GitHub repo with proper structure for a portfolio project

- Making your first Anthropic API call from Python

🛠 Features to build

- A single working page: user types a prompt, clicks a button, Claude's response is displayed

- This proves the entire integration chain works before real features are built on top

📝 Step-by-step implementation plan

- 1. Create project folder locally matching the Day 2 structure.

- 2. Create and activate a Python virtual environment.

- 3. Create requirements.txt with: streamlit, anthropic, python-dotenv, pandas, pypdf.

- 4. Install dependencies.

- 5. Sign up for an Anthropic API key (I will guide you step-by-step manually — see Manual Task below).

- 6. Create a `.env` file (NOT committed to git) containing ANTHROPIC_API_KEY=your-key-here.

- 7. Add `.env` to `.gitignore` immediately, before any commit.

- 8. Write `core/ai_provider.py` with the AIProvider interface and ClaudeProvider class from Day 2's design, with one simple method for now: `test_connection()` that sends 'Say hello' to Claude and returns the text.

- 9. Write a minimal `app.py`: a text input + button that calls `test_connection()` and displays the result in `st.write()`.

- 10. Run `streamlit run app.py` locally and confirm you see Claude's response in the browser.

- 11. Initialize git repo, commit, create GitHub repository, push initial commit.

📂 Files and folders to create or modify

- requirements.txt, .env (local only), .gitignore, core/ai_provider.py, app.py, README.md (basic placeholder)

🔗 APIs, libraries, services, or tools to integrate

- Anthropic Claude API — model: claude-sonnet-4-6 (or latest available Claude model at setup time)

- python-dotenv for local environment variable loading

- GitHub for version control

🧪 Testing tasks

- Confirm the app runs locally with `streamlit run app.py` without errors

- Confirm a real response comes back from Claude (not a mock/error message)

- Confirm `.env` is NOT visible in `git status` as a tracked file

🐞 Common issues and debugging tips

- If you get an authentication error, double check there are no extra spaces/quotes around the API key in `.env`

- If `streamlit` command isn't found, confirm your virtual environment is activated

- If the API call hangs, check your internet connection and that you copied the full API key

✅ End-of-day checklist

- Virtual environment created and dependencies installed

- Claude API key obtained and stored in `.env`

- Minimal Streamlit app successfully calls Claude and displays a response

- GitHub repo created with initial commit pushed

📸 Expected project state and screenshots to capture

- Screenshot of the running Streamlit app showing a real Claude response

- Screenshot of the GitHub repo with initial commit

➡️ Handoff notes for Day 4

Environment, repo, and Claude API connection are all working. `core/ai_provider.py` has a working `ClaudeProvider` with a `test_connection()` method. Day 4 will replace/extend this with the real `generate_questions()` and `evaluate_answer()` methods using the prompts drafted on Day 2, and build the role/JD/resume input UI.

DAY 4 Question Generation Engine + Input UI

🎯 Objective

Build the full role/JD/resume input flow and the AI question-generation feature, so a user can select a role, optionally add a JD or resume, and receive a set of tailored interview questions.

📖 What I'll learn

- Structuring LLM prompts to reliably return valid JSON

- Parsing uploaded files (PDF resumes) in Python

- Building conditional, clean forms in Streamlit

🛠 Features to build

- Role selection dropdown (Software Engineer, Data Analyst, Data Scientist, Frontend Developer)

- Optional job description text area

- Optional resume upload (PDF) with text extraction

- 'Generate Questions' button that calls Claude and returns 5 tailored questions

📝 Step-by-step implementation plan

- 1. Build the input form in `app.py` (or a dedicated `new_session` view): st.selectbox for role, st.text_area for JD (optional), st.file_uploader for resume PDF (optional).

- 2. Write `core/resume_parser.py` using `pypdf` to extract raw text from an uploaded PDF.

- 3. Finalize the question-generation prompt in `core/prompts.py`: include role, and conditionally include JD text and/or resume text if provided. Explicitly instruct Claude to respond ONLY with valid JSON — an array of objects with `question_text` and `question_type` (technical/behavioral).

- 4. Implement `generate_questions()` in `ClaudeProvider`: send the prompt, parse the JSON response, handle parsing errors gracefully (retry once, or show a friendly error).

- 5. Wire the 'Generate Questions' button to call this function and store the returned questions in `st.session_state`.

- 6. Display the generated questions in a clean list/card layout as a preview before the practice session starts.

- 7. Save the new session (role, jd_text, resume_text, questions) to the SQLite database using `core/db.py`.

📂 Files and folders to create or modify

- core/resume_parser.py (new)

- core/prompts.py (finalize question-generation prompt)

- core/ai_provider.py (implement generate_questions())

- core/db.py (implement create_session, add_questions)

- app.py or pages/new_session.py (input form + question preview UI)

🔗 APIs, libraries, services, or tools to integrate

- pypdf for PDF text extraction

- Claude API (question generation call)

🧪 Testing tasks

- Test question generation with role only (no JD/resume)

- Test with a pasted job description

- Test with an uploaded resume PDF

- Test with a corrupted/invalid PDF upload to confirm graceful error handling

- Confirm questions and session are correctly saved in the database (inspect with a SQLite browser or a quick script)

🐞 Common issues and debugging tips

- If Claude returns JSON wrapped in markdown code fences, strip ```json fences before parsing

- If PDF text extraction returns garbled text, fall back to asking the user to paste resume text instead

- Always wrap `json.loads()` in a try/except and show a friendly retry message rather than crashing the app

✅ End-of-day checklist

- Role/JD/resume input form built and functional

- Question generation working reliably for all three input combinations

- Generated questions saved to the database

- Questions displayed cleanly in the UI

📸 Expected project state and screenshots to capture

- Screenshot of the input form

- Screenshot of generated questions displayed after clicking 'Generate'

➡️ Handoff notes for Day 5

Question generation is fully working and questions are persisted to the database with a session_id. Day 5 will build the practice flow: presenting questions one at a time, capturing text answers, and building the AI answer-evaluation engine (the app's core value proposition).

DAY 5 Answer Evaluation Engine (Core Feature)

🎯 Objective

Build the AI answer-evaluation engine — the heart of the product. A candidate answers a question in text and receives a full structured feedback report.

📖 What I'll learn

- Advanced prompt engineering for multi-field structured evaluation

- Designing consistent, parseable JSON schemas for LLM output

- Handling and displaying rich structured AI output in a UI

🛠 Features to build

- Practice flow: display one question at a time with a text area for the answer

- 'Submit Answer' triggers AI evaluation

- Full feedback report display: score, strengths, weaknesses, improved answer, structure/clarity feedback, technical depth feedback, keywords included/missing, confidence rating

📝 Step-by-step implementation plan

- 1. Finalize the evaluation prompt in `core/prompts.py`: include the question, the role, JD text if available, and the candidate's answer. Explicitly require JSON output with keys: score, strengths, weaknesses, improved_answer, structure_feedback, technical_depth_feedback, keywords_included, keywords_missing, confidence_rating.

- 2. Implement `evaluate_answer()` in `ClaudeProvider`, mirroring the JSON-parsing safety pattern from Day 4.

- 3. Build the practice-session UI: loop through the session's questions, show one at a time with a progress indicator (e.g., 'Question 2 of 5'), a text area for the answer, and a Submit button.

- 4. On submit: save the answer to the `answers` table, call `evaluate_answer()`, save the result to the `feedback` table, and immediately render the feedback card below the question.

- 5. Design the feedback card UI: use `st.metric` for the score, expandable sections (`st.expander`) for strengths/weaknesses/improved answer, and two small columns for keywords included vs. missing.

- 6. After all questions are answered, compute and save the session's overall_score (e.g., average of all question scores) to the `sessions` table.

- 7. Add a 'Session Complete' summary screen showing all questions with their scores at a glance.

📂 Files and folders to create or modify

- core/prompts.py (finalize evaluation prompt)

- core/ai_provider.py (implement evaluate_answer())

- core/db.py (implement save_answer, save_feedback, update_session_score)

- ui/feedback_card.py (new — reusable feedback rendering component)

- app.py or pages/practice_session.py (practice flow UI)

🔗 APIs, libraries, services, or tools to integrate

- Claude API (answer evaluation call — this is the most-used API call in the app, so keep prompts efficient)

🧪 Testing tasks

- Test with a strong, detailed answer and confirm a high score with sensible feedback

- Test with a weak/short/off-topic answer and confirm the AI gives constructive (not harsh) low-score feedback

- Test with an empty answer submission — should be blocked in the UI, not sent to the API

- Confirm the full 5-question flow runs end-to-end without errors

- Confirm all feedback fields are saved to the database correctly

🐞 Common issues and debugging tips

- If the AI occasionally returns inconsistent JSON keys, add a strict example schema in the prompt and consider using a JSON mode/tool-call pattern if your provider supports it

- If evaluation feels slow, reduce prompt verbosity or lower max_tokens for faster responses

- Keep `st.session_state` carefully managed so answers/feedback don't get lost on Streamlit reruns — use unique keys per question

✅ End-of-day checklist

- Full practice flow works: question → answer → AI feedback, repeated for all questions in a session

- All 8 feedback fields display correctly and clearly

- Session overall score calculated and saved

- No crashes across a full 5-question session with varied answer quality

📸 Expected project state and screenshots to capture

- Screenshot of a question with the answer text area

- Screenshot of a full rendered feedback card

- Screenshot of the session-complete summary screen

➡️ Handoff notes for Day 6

The core AI evaluation loop (question → answer → feedback → save) is fully functional and is the app's main feature. Day 6 will build the session history view and the basic analytics dashboard (total sessions, average score, highest score, score trend line chart) using the data already being saved.

DAY 6 Session History & Analytics Dashboard

🎯 Objective

Build the session history browser and the basic analytics dashboard so candidates can track progress across practice sessions.

📖 What I'll learn

- Querying and aggregating relational data with `pandas`

- Building charts in Streamlit (`st.line_chart` or Plotly)

- Designing a dashboard layout that's simple but informative

🛠 Features to build

- History page: list of all past sessions (role, date, overall score), clickable to view full detail

- Session detail view: re-open a past session's full Q&A and feedback

- Dashboard: total sessions, average score, highest score, and a line chart of score trend over time

📝 Step-by-step implementation plan

- 1. Write `core/db.py` query functions: `get_all_sessions()`, `get_session_detail(session_id)`, `get_dashboard_stats()`.

- 2. Build the History page: load all sessions into a `pandas` DataFrame, display as a table (`st.dataframe`) sorted by date descending, with a 'View' button/link per row.

- 3. Build the Session Detail view: re-render the full session exactly as it appeared during practice (questions, answers, feedback cards) in a read-only view.

- 4. Build the Dashboard page: compute total sessions, average score, and highest score using `pandas`; display with `st.metric` in a 3-column layout.

- 5. Build the score trend chart: plot overall_score per session ordered by date using `st.line_chart` (simplest) or Plotly for more polish.

- 6. Add empty-state handling: if no sessions exist yet, show a friendly message directing the user to start a practice session instead of a blank/broken chart.

- 7. Wire up navigation between Home / New Session / History / Dashboard (sidebar navigation using `st.sidebar` or Streamlit's multipage app feature).

📂 Files and folders to create or modify

- core/db.py (add query functions)

- pages/history.py (new)

- pages/dashboard.py (new)

- ui/dashboard_charts.py (new — chart helper functions)

- app.py (finalize sidebar navigation across all pages)

🔗 APIs, libraries, services, or tools to integrate

- pandas for data aggregation

- Streamlit native charting (or Plotly if more visual polish is wanted)

🧪 Testing tasks

- Test dashboard with zero sessions (empty state)

- Test dashboard with one session

- Test dashboard with several sessions across different roles and scores to confirm the chart and stats are accurate

- Confirm clicking into a past session shows the exact original questions/answers/feedback

🐞 Common issues and debugging tips

- If the chart looks empty or flat, confirm scores are being read as numbers, not strings, from SQLite

- Sort sessions by `created_at` explicitly — don't rely on default row order

- If Streamlit's multipage navigation feels clunky, a simpler `st.session_state`-based single-file router is fine for v1.0

✅ End-of-day checklist

- History page lists all sessions and supports viewing session detail

- Dashboard shows total sessions, average score, highest score

- Score trend line chart renders correctly with real data

- Navigation between all pages works smoothly

📸 Expected project state and screenshots to capture

- Screenshot of the History page with multiple sessions listed

- Screenshot of the Dashboard with populated stats and chart

➡️ Handoff notes for Day 7

All core v1.0 features now exist end-to-end: input → questions → answers → feedback → history → dashboard. Day 7 shifts to UI/UX polish — consistent styling, better layout, loading states, and overall visual quality — since functionality is complete.

DAY 7 UI/UX Polish & Visual Design Pass

🎯 Objective

Elevate the app from 'functional' to 'polished and portfolio-ready' by improving visual design, consistency, loading states, and overall user experience — without changing core functionality.

📖 What I'll learn

- Streamlit theming and custom CSS injection

- Designing clear loading/error states for AI-powered apps

- UX principles for reducing friction in multi-step flows

🛠 Features to build

- Consistent color theme and typography across all pages

- Loading spinners during AI calls (question generation and evaluation)

- Better empty/error states throughout the app

- Polished landing/home page introducing the product

📝 Step-by-step implementation plan

- 1. Define a consistent visual theme: create or edit `.streamlit/config.toml` to set a custom primary color, background, and font matching a professional palette (avoid Streamlit's default look).

- 2. Add a proper Home page: app name, one-line value proposition, a 'Start New Practice Session' call-to-action button, and a short explanation of how it works.

- 3. Wrap every AI call with `st.spinner('Generating your questions...')` / `st.spinner('Evaluating your answer...')` so users always know the app is working, not frozen.

- 4. Review every page for consistent spacing, headers, and card styling — use `st.container()` and `st.columns()` deliberately instead of default stacked elements.

- 5. Improve error messages: replace any raw exception text shown to users with friendly, actionable messages (e.g., 'Something went wrong generating questions — please try again').

- 6. Add subtle visual polish: icons/emojis for section headers, a professional page title and favicon via `st.set_page_config()`.

- 7. Do a full manual walkthrough of every screen and fix anything that looks inconsistent, cramped, or unclear.

📂 Files and folders to create or modify

- .streamlit/config.toml (new — theme colors)

- app.py / pages/home.py (new polished landing page)

- All existing pages — spinner/error-state pass

🔗 APIs, libraries, services, or tools to integrate

- None new — this is a refinement day using existing Streamlit features

🧪 Testing tasks

- Full click-through of every page checking for visual consistency

- Confirm spinners appear during every AI call and disappear correctly when done

- Trigger an intentional error (e.g., disconnect internet briefly) to confirm the friendly error message shows instead of a crash

🐞 Common issues and debugging tips

- Don't over-customize with raw HTML/CSS hacks that might break on Streamlit Community Cloud — test any custom CSS locally first

- Keep polish time-boxed — this is a portfolio project, not a design agency deliverable; 'clean and consistent' beats 'flashy but buggy'

✅ End-of-day checklist

- Consistent theme applied across all pages

- Home page with clear value proposition and call-to-action

- Loading states on all AI calls

- Friendly error messages throughout

📸 Expected project state and screenshots to capture

- Screenshot of the new polished Home page

- Before/after screenshot comparison of one page (optional, but great for portfolio storytelling)

➡️ Handoff notes for Day 8

The app is now visually polished and functionally complete. Day 8 focuses entirely on structured testing and bug fixing — treating the app as if a stranger were using it for the first time.

DAY 8 Structured Testing & Bug Fixing

🎯 Objective

Systematically test the entire application to find and fix bugs, edge cases, and rough edges before deployment.

📖 What I'll learn

- Writing a manual test plan for an AI-powered application

- Common failure modes of LLM-integrated apps and how to defend against them

- Basic automated testing for critical logic (non-AI parts)

🛠 Features to build

- No new features — this is a stabilization day

- Bug fixes and defensive-coding improvements only

📝 Step-by-step implementation plan

- 1. Write a manual test checklist covering every user flow: new session (all 3 input combinations), full practice session, history browsing, dashboard, empty states, and error states.

- 2. Execute the checklist end-to-end and log every bug or rough edge found.

- 3. Fix bugs in priority order: crashes first, incorrect data second, cosmetic issues last.

- 4. Add basic automated tests (using `pytest`) for non-AI logic: database functions (create/read session, compute average score) and JSON-parsing safety functions.

- 5. Stress-test AI JSON parsing by deliberately sending edge-case answers (very short, very long, non-English, gibberish) and confirming the app never crashes.

- 6. Test on a slow/interrupted network connection to confirm timeout and error handling behave gracefully.

- 7. Review and clean up the codebase: remove dead code, add docstrings/comments to key functions, ensure consistent naming.

📂 Files and folders to create or modify

- tests/test_db.py (new)

- tests/test_ai_provider.py (new — mock API responses, test JSON parsing safety)

- Any files touched by bug fixes across core/, ui/, pages/

🔗 APIs, libraries, services, or tools to integrate

- pytest for basic automated tests

🧪 Testing tasks

- Full manual regression test of every page and flow

- Automated tests for database and JSON-parsing logic pass consistently

- Edge-case answer inputs (empty, extremely long, special characters) handled gracefully

- Confirm no unhandled exceptions appear anywhere in a full walkthrough

🐞 Common issues and debugging tips

- Keep a running bug list (even a simple text file) — check items off as you fix them, don't rely on memory

- If a bug is hard to reproduce, check `st.session_state` for stale or conflicting keys — a very common Streamlit source of bugs

- Don't chase every minor cosmetic nitpick today if time is short — prioritize anything that could crash or embarrass you in a live demo

✅ End-of-day checklist

- All critical and high-priority bugs fixed

- Automated tests written and passing

- Full manual walkthrough completed with no crashes

- Codebase cleaned up and readable

📸 Expected project state and screenshots to capture

- Screenshot of passing automated test output in the terminal

- Screenshot of a clean, error-free full walkthrough (e.g., final feedback screen)

➡️ Handoff notes for Day 9

The app is stable, tested, and bug-free across all main flows. Day 9 is dedicated to deployment — getting the app live on Streamlit Community Cloud with a working public link and correctly configured secrets.

DAY 9 Deployment to Streamlit Community Cloud

🎯 Objective

Deploy the finished application to Streamlit Community Cloud, producing a public, shareable link, and confirm it works identically to the local version.

📖 What I'll learn

- Deploying a Python web app to a cloud platform

- Managing secrets (API keys) securely in a deployed environment

- Debugging deployment-specific issues (dependency mismatches, path issues)

🛠 Features to build

- No new features — deployment and configuration only

📝 Step-by-step implementation plan

- 1. Confirm `requirements.txt` is complete and pinned to working versions (I will guide you through checking this manually).

- 2. Push the final, tested codebase to GitHub (I will guide you through git add/commit/push step by step).

- 3. Sign in to Streamlit Community Cloud with your GitHub account (manual, guided step-by-step).

- 4. Create a new app, pointing it at your GitHub repo and `app.py` as the entry point (manual, guided step-by-step).

- 5. Configure secrets: add ANTHROPIC_API_KEY in the Streamlit Cloud 'Secrets' settings (NOT committed to GitHub) (manual, guided step-by-step).

- 6. Update `core/ai_provider.py` to read the API key from `st.secrets` when deployed, falling back to `.env`/`os.environ` for local development.

- 7. Deploy and watch the build logs for errors (missing dependencies, import errors).

- 8. Test the live deployed app end-to-end: full practice session, history, dashboard.

- 9. Confirm the SQLite database persists correctly during the session (note: Streamlit Community Cloud storage may reset on redeploy — document this as a known limitation).

- 10. Save the final public URL for the pitch deck, README, and portfolio.

📂 Files and folders to create or modify

- requirements.txt (finalized, pinned versions)

- core/ai_provider.py (read from st.secrets in production)

- .streamlit/secrets.toml (local only, for testing secrets behavior — NOT committed)

- README.md (add live app link)

🔗 APIs, libraries, services, or tools to integrate

- Streamlit Community Cloud

- GitHub (source for deployment)

🧪 Testing tasks

- Full end-to-end test of the live deployed app (not just localhost)

- Confirm API key is not exposed anywhere in the public GitHub repo

- Test the app from a different browser/device to confirm the public link works for anyone

🐞 Common issues and debugging tips

- If the deploy fails, check the build logs first — most failures are missing or mismatched dependencies in requirements.txt

- If the app runs but crashes on an API call, double check the secrets key name matches exactly what your code reads

- If the database resets unexpectedly, this is a known Streamlit Community Cloud storage limitation — note it in the README as a future improvement (e.g., move to a hosted DB) rather than treating it as a bug to fix today

✅ End-of-day checklist

- App successfully deployed with a public URL

- Secrets configured correctly and not exposed in the repo

- Full end-to-end test passes on the live deployed app

- README updated with the live link

📸 Expected project state and screenshots to capture

- Screenshot of the Streamlit Community Cloud dashboard showing the app as 'running'

- Screenshot of the live public app running in a browser

➡️ Handoff notes for Day 10

The app is live and fully functional at a public URL. Day 10 is the final wrap-up day: polish the README, prepare the demo walkthrough, finalize the pitch deck talking points, and do a final quality pass before calling this v1.0 complete.

DAY 10 Final Polish, Documentation & Launch

🎯 Objective

Complete final quality checks, finish all documentation, and prepare the project for presentation as a polished, portfolio-ready v1.0 product.

📖 What I'll learn

- Writing a professional README for a portfolio project

- Preparing a confident technical walkthrough/demo

- Final QA mindset before 'shipping'

🛠 Features to build

- No new features — documentation, final QA, and presentation prep only

📝 Step-by-step implementation plan

- 1. Write the final README.md: project overview, problem statement, features, tech stack, architecture diagram (text-based is fine), setup instructions, live demo link, and screenshots.

- 2. Add a 'Future Scope' section to the README referencing voice input, recruiter tools, and advanced analytics (matching the PRD's Future Scope).

- 3. Do one final full walkthrough of the live deployed app exactly as a recruiter would experience it — note any last rough edges.

- 4. Fix any final small issues found (time-boxed — avoid new feature work today).

- 5. Capture final polished screenshots of every major screen for the README and portfolio/LinkedIn post.

- 6. Prepare a 2-3 minute verbal demo script: problem → solution → live walkthrough → tech highlights → future scope.

- 7. Review the Pitch Deck (generated Day 1) and update the live link and any refined details before sharing it alongside the project.

- 8. Tag a `v1.0` release on GitHub (guided step-by-step) to mark this milestone clearly for your portfolio.

📂 Files and folders to create or modify

- README.md (final, complete version)

- /screenshots folder (for README embeds)

🔗 APIs, libraries, services, or tools to integrate

- GitHub Releases (for the v1.0 tag)

🧪 Testing tasks

- Final full walkthrough of the live app with fresh eyes (or ask a friend to try it)

- Confirm README instructions actually work if someone tried to clone and run the project themselves

🐞 Common issues and debugging tips

- Resist adding new features today — scope creep on the last day is the most common way capstones end up unfinished or buggy

- If you find a real bug, fix only that specific bug — don't refactor broadly this late

✅ End-of-day checklist

- README complete with setup instructions, live link, and screenshots

- Final live walkthrough completed with no major issues

- v1.0 tagged on GitHub

- Demo script and pitch deck ready to present

📸 Expected project state and screenshots to capture

- Full set of final screenshots for portfolio/README/LinkedIn

- Screenshot of the GitHub v1.0 release tag

➡️ Handoff notes (Post-Capstone)

v1.0 of AI Interview Coach is complete, deployed, tested, and documented. Any future work (voice input, recruiter tools, advanced analytics, multi-user auth) should start as a new, separate milestone — not merged into the v1.0 codebase without a fresh planning pass.